Unilux HVAC Fan Coil Replacement Project

Phase 1: Complete

Phase 2: Started in late 2025

Phase 2 Ordering Deadline, Updated: February 28th, 2026

Phase 3: All orders placed after April 1st, 2026, will be part of phase 3. No official dates have been announced for a Town Hall Educational Event and there is no deadline set for these orders. These phase 3 fan coils will likely be manufactured by fall/winter of 2026.

Dear 1660 Owners & Residents,

Thank you to those unit owners who have committed to replacing your condo’s aging fan coil units (HVAC systems) with Unilux Suite Solutions. Unilux is excited to continue working with all of you to improve your home’s indoor air quality, heating/cooling functionality, and your peace of mind to prevent water leaks.

Unilux has successfully completed Phase 1 of fan coil replacements and is amidst Phase 2 installations. Unilux has installed 300+ fan coils replacements at 1660, to date.

Phase 2 is expected to be completed by the end of June 2026.

Unilux will continue to take orders in this gap between Phase 2 and Phase 3.

Orders place after April 1st, 2026 will be considered part of “Phase 3” of the fan coil replacement program in your building. These installations will likely take place in the fall/winter of 2026.

What is a Fan Coil?

Fan Coil Units (FCUs) provide zoned heating and cooling for high-rise residences. The system works by drawing room air through a filter and over a water-fed coil to adjust the temperature. Controlled by your thermostat, the fan ensures consistent circulation and improved indoor air quality.

How to Sign Up

Visit the Unilux project website for 1660 for full details, unit sizing, and registration/down payment:

👉 uniluxpayments.com/1660nl/

Why should you consider fan coil replacement?

Owners are responsible for all damage caused by their unit's Fan Coil Units to other units and common areas. Replacement is the most cost-effective long-term protection.

The original Fan Coil Units are 53 years old, significantly past their useful life expectancy of 30 years, and in need of replacement. In their current state, the fan coils have a higher risk of:

- 💦Flooding, as the drain pan develops corrosion, and the drain line can get clogged. There have been hundreds of fan coil caused floods at the building and the number increases each year. Replacing only the insulation will not reduce your flood risk or other costly mechanical failures.

- 💲Inefficient heating and cooling as debris accumulates on the fan and coil.

- 😷Compromised air quality as the fiberglass deteriorates and microbes may grow in sitting condensate moisture.

Pricing & Options

- Size 450: $6,275 (All-in)

- Size 600: $6,360 (All-in)

- Add-ons: Ecobee Smart Thermostat ($249) | 5-Year Total Extended Warranty ($375)

Payment Plans

- Standard: 30% down / 70% at installation.

- 12-Month: 30% down + $300 fee.

- 24-Month: 30% down + $500 fee.

How do you know what size(s) are in your home?

This chart will tell you how many fan coils are in your home, and of what size.

Please use the last 2 digits of your unit number to determine quantity and sizing for your home.

Questions?

Visit the portal for full details, unit sizing, and registration:

👉 uniluxpayments.com/1660nl/

Contact Unilux’s Office Manager, Allison at ✉️ administrator@uniluxsuitesolutions.com or call her at 🤙 773.891.7565.